Proposal: Website Re-Development Scope of Work

Overview

- Client: Green Ocean Solar

- Developer: Md Intezam Ali

- Objective: Re-develop the current WordPress website for better performance, reduced plugin dependency, and seamless lead capture—while keeping the same design and preserving SEO.

Scope of Work

- Discovery & Setup

  - Review current website structure (9 pages + blog)

  - Create staging environment

  - Install WordPress with Hello Elementor theme (light weight theme as compared to Astra)

- Design & Layout (Same as Current)

  - Rebuild all existing pages using Elementor

  - Replicate current design, layout, fonts, colors, and imagery

  - Mobile, tablet, and desktop responsiveness

- Forms & Lead Capture

  - Replace WPForms with Elementor Forms

  - Configure backend lead entries (store submissions in WP dashboard)

  - Email notifications and basic spam protection (reCAPTCHA)

- Performance Optimization

  - Reduce plugin count (only essential plugins)

  - Optimize images, lazy load, and caching setup

- SEO Preservation

  - Migrate all URLs (permalinks) as-is

  - Carry over page titles, meta descriptions, schema (if present), and alt tags

  - 301 redirects if any URL changes (aim to avoid)

  - Submit updated sitemap to Google Search Console (if access provided)

- Content & Blog Migration

  - Migrate all existing pages, blog posts, media

  - Maintain internal linking structure

- Security & Essentials

  - Basic security hardening

  - Backup configuration

  - Contact and CTA checks across the site

- Testing & Handover

  - Cross-browser/device testing

  - QA for forms, links, speed, and SEO tags

  - Launch to live domain and post-launch check

  - Admin access handover and short walkthrough

Deliverables

- WordPress website on Hello Elementor with same design

- Elementor-based forms with backend lead entries

- Migrated content, links, and SEO meta intact

- Optimized performance with fewer plugins

- Backup + basic security setup

- Post-launch support: 7 days for fixes

Exclusions (Optional Add-ons if Needed)

- New branding, logo, or design revamp

- Advanced custom features, custom plugin development

- Paid plugin licenses (if requested)

Timeline

- Total duration: Up to 2 weeks

- Milestones:

  - Week 1: Staging setup, rebuild pages, base SEO migration

  - Week 2: Forms, performance, QA, launch

Pricing & Payment Terms

- Total Cost: ₹ 10,000/-

- Advance: 40% (₹ 4,000/-) before start

- Remaining: 60% (₹ 6,000/-) after completion and before go-live

Access Required

- Current WP admin access

- Hosting/cPanel or FTP

- Domain/DNS access (for launch)

- Google Search Console and Analytics (optional but recommended)

Acceptance

- Please confirm approval, provide necessary access, and process the advance to begin.

Thanks
- Md Intezam Ali